## Slide 1
Enterprise Observability · policy-as-data on Datadog
1
ENTERPRISE OBSERVABILITY PROGRAMME
Monitoring as policy,
not as configuration
One reviewed YAML hierarchy drives every monitor, SLO, route, runbook and automation in Datadog. This is what is running today, what is not, and what happens next.
651
managed monitors
264
archetypes
70
may page a human
100%
of the alertable estate
Executive briefing · 20 August 2026 · observability-platform
Notes: Welcome. One room, one platform, one standard. This deck covers 32 topics in six parts. It is deliberately split: the main deck is the argument and the numbers; the appendix has the tables people will ask for. Two ground rules for the next hour. First, every number on these slides comes from the repository or the last production deploy — nothing is illustrative. Second, anything not yet shipped is labelled ROADMAP with the phase it lands in. If you see a claim without evidence behind it, stop me. The one slide you must not miss is slide 3.

## Slide 2
HOW TO READ THIS DECK
Everything here is labelled shipped, partial or roadmap
The platform is strong on the monitor → SLO → routing → runbook spine and honest about the product surfaces that are not built yet. Labels come from the requirement traceability matrix, which was audited against the live estate, not against memory.
Enterprise Observability · policy-as-data on Datadog
2
SHIPPED
deployed in production today; you can open it in Datadog now
PARTIAL
part of it works; the slide names the part that does not
ROADMAP
not built; the slide names the phase that builds it
ACT NOW
something this room has to decide or assign an owner to
THE AUDIT BEHIND THE LABELS
OK — exists and is correct
21
IMPROVE — works, one defect
9
PARTIAL — some of it exists
12
MISSING — nothing implements it
15
Obsolete (removed) · N/A
1 · 2
60 requirement sections · docs/requirement-traceability.md
Notes: The labels are not decoration. They come from docs/requirement-traceability.md, which audited 60 requirement sections against the repository AND the last production deploy's evidence artifact. Scorecard: 21 OK, 9 IMPROVE, 12 PARTIAL, 15 MISSING, 1 obsolete-and-resolved, 2 N/A. If a slide says SHIPPED, it is deployed in production today and you can open it in Datadog. If it says PARTIAL, some of it works and I will tell you which part does not. If it says ROADMAP, none of it exists and I will tell you which phase builds it. The reason for this discipline: an overclaimed capability is discovered in the first incident, and it costs more credibility than an honest roadmap slide ever does.

## Slide 3
Enterprise Observability · policy-as-data on Datadog
3
THE SINGLE MOST IMPORTANT OPERATIONAL TRUTH
651 monitors are correct.
Today they return no data.
The queries select on tags the telemetry does not carry. A monitor that returns no data looks identical to a healthy one — which is why coverage reports 100% and the estate is still effectively unwatched.
alert_band
Present on 0 of 27 profiled resources. Every archetype query filters on it, so every query resolves to an empty set.
env:production
22 resources use production. The vocabulary is dev · qa · stage · prod. production, prd and PROD match nothing.
service_archetype
Absent on 27 of 27. Without it the platform guesses — every one was inferred as api.
THE FIX — DECIDE ONE, THIS WEEK
1 Push the tags onto the telemetry — Azure Policy modify effect on resource groups, agent datadog.yaml tags, Kubernetes pod labels, DD_TAGS for APM. Correct and explicit; this is the design intent.
2 Or scope queries on tier instead — one policy change, no telemetry work, but coarser: tier0 and tier1 share a band today.
Notes: This is the slide that matters. If you remember nothing else, remember this. The 651 monitors are correct. Every query was validated against Datadog's own validation API on the last deploy — 651 of 651 PASS. And today they return no data, because the telemetry does not carry the tags they select on. Three concrete findings from the last live profiling run, which graded 27 resources: alert_band present on ZERO of them; 22 carry env:production, which is not in the vocabulary — the platform coerces it to prod and flags it; and 27 of 27 have no service_archetype, so every one was guessed as api. Why this is dangerous rather than merely incomplete: a monitor that returns no data looks exactly like a monitor that is healthy. Coverage reports 100% because 100% of the alertable estate has a monitor pack. Nothing is lying — the monitors exist. But they are selecting on an empty set. The fix is in docs/tagging-standard.md and there are two options. Option 1 is the design intent: push the six tags onto the telemetry — Azure Policy with a modify effect on resource groups, agent datadog.yaml tags, Kubernetes pod labels, DD_TAGS for APM. Option 2 is the pragmatic path: change one policy line so queries scope on tier instead of alert_band — no telemetry work, but coarser, because tier0 and tier1 share a band today. What I need from this room is a decision on which option, and an owner for the Azure Policy work. Leaving it undecided is the worst outcome, because undecided reads as "covered".

## Slide 4
Enterprise Observability · policy-as-data on Datadog
4
PART ONE
Why we are
changing
The case for the programme, what the old model cost us, and the model that replaces it.
TOPICS IN THIS PART
1. Why the programme exists
2. What was wrong with the previous model
3. The target operating model
4. What teams actually have to do
Notes: Part one is four topics and about eight minutes. The argument is simple: the old model scaled with resources, the new one scales with decisions.

## Slide 5
TOPIC 1
Why the programme exists
SHIPPED
Enterprise Observability · policy-as-data on Datadog
5
The invariant the whole platform is built on
~8,000,000
monitors — the naive model: 100k services × 4 environments × 20 signals
651
monitors — this platform, same coverage, every one reviewed in a pull request
Cost
Object count drives licence spend and, more expensively, the human review time nobody budgets for.
Trust
An estate nobody can review is an estate nobody believes at 3am. Belief is the product.
Auditability
651 objects generated from reviewed YAML can be explained. Eight million hand-made ones cannot.
Scale
Adding 50,000 services creates zero new Datadog objects. Growth is free by construction.
Notes: The naive enterprise model is services × environments × signals. At the scale we target — 100,000 services — that is roughly eight million monitors. Nobody can review, tune, cost or trust an estate that size, so in practice it degrades into two failure modes: teams stop reading alerts, and coverage becomes unknowable. This platform produces 651 managed objects for the same coverage, because resources are GROUPS inside grouped multi-alert monitors, selected by tag. Adding fifty thousand services adds zero Datadog objects. That is the invariant, and everything else in the deck is a consequence of it: the number of managed objects grows with the number of monitoring DECISIONS, not the number of monitored RESOURCES. Three business reasons this matters beyond elegance. Cost: monitor count drives both licence and human review cost. Trust: an alert estate nobody reviews is an alert estate nobody believes at 3am. Auditability: 651 objects generated from reviewed YAML can be explained to a regulator; eight million hand-made ones cannot.

## Slide 6
TOPIC 2
What was wrong with the previous model
SHIPPED
Enterprise Observability · policy-as-data on Datadog
6
BEFORE
NOW
A monitor per resource — coverage tracked hiring
A resource is a group inside a monitor that exists
Thresholds copied between teams: CPU > 80%
~40% predictive; fixed numbers need a written rationale
Destinations hard-coded into each monitor
Monitors carry no destinations; 111 rules resolve tags
Everything paged, so nothing did
70 of 651 monitors (11%) may wake a human
Runbook = a link to a wiki page that had rotted
651/651 native notebooks attached to the monitor
Silence read as health
Telemetry-loss monitors make absence detectable
Notes: Six specific defects, each with the specific mechanism that replaces it. These are not strawmen — they are the failure modes that produce alert fatigue in every large estate. One: a monitor per resource. Every new VM, database or service needed someone to create monitors for it, so coverage tracked hiring, not risk. Now a resource is a group inside a monitor that already exists. Two: thresholds copied between teams. CPU > 80% means nothing without context — a batch node at 95% on schedule is healthy, an API node at 55% when it normally runs at 20% is not. Now roughly 40% of instances use predictive detection, and any fixed threshold must carry a written rationale that CI enforces. Three: destinations hard-coded in monitors. Changing where a team's P1s go meant editing hundreds of monitors. Now monitors carry no destinations at all — 111 notification rules resolve tags to people. Four: every alert paged. Now paging is a separate, narrower rule than priority: 70 of 651 monitors, 11%, can wake a human. Five: runbooks as links to a wiki that had rotted. Now the runbook is a Datadog notebook attached to the monitor as an asset — 651 of 651 attached, zero URLs pasted into alert bodies. Six: silence read as health. Now telemetry-loss monitors exist precisely so that "no alerts" cannot silently mean "no data" — which, as slide 3 says, is exactly the state we are in and exactly why we know about it.

## Slide 7
TOPIC 3
The target operating model
Policy is data. Terraform interprets it. No monitoring decision lives in HCL, in a UI, or in anyone's head.
SHIPPED
Enterprise Observability · policy-as-data on Datadog
7
YAML policy
platform/*.yaml
Pull request
review + CI gate
Terraform
pure interpreter
Datadog
qa → stage → prod
Governance loops
drift · coverage · quality
Delivery loop — every PR
Schema · policy lint · pytest · terraform validate · offline plan with budget checks · plan determinism · Trivy + gitleaks · every planned monitor validated by Datadog's own API.
Discovery loop — scheduled
Rebuild inventory from the live org, assign owner / domain / profile / band, converge the catalog. New resources are already covered; the loop only updates accounting.
Governance loop — scheduled
Nightly Terraform and runbook drift. Weekday coverage report (C1–C17) and quality scorecard. A red run opens a governance issue automatically.
Platform team owns
the policy hierarchy, the archetype catalog, the Terraform modules and the CI gate
Service teams own
their registration, their tier decision, their runbook content and their on-call roster
Nothing is deployed
outside Terraform and the runbook publisher — click-ops objects are detected within a day (check C9)
Notes: One sentence: every monitoring decision lives in reviewed YAML, and Terraform is a pure interpreter of those files. The delivery path: you edit YAML under platform/, open a pull request, and CI runs the full gate — schema, the pytest suite, terraform fmt and validate, offline plans with every precondition and budget check, plan determinism, Trivy and gitleaks, and a credentialed plan whose monitors are submitted to Datadog's own validation API. Merge to main applies qa then stage automatically. Production is an explicit dispatch behind an approval environment. Three control loops keep it true. Delivery is PR-driven, as described. Discovery is scheduled: rebuild the inventory from the live org, assign profiles, converge the catalog — new resources are covered by existing monitors immediately, the loop only updates ownership accounting. Governance is scheduled: nightly Terraform and runbook drift detection, weekday coverage and quality reports, and a red run opens a GitHub issue automatically. Ownership: the platform team owns the hierarchy and the interpreter. Teams own their service registration, their runbook content and their rosters. Exceptions are time-boxed, owned, approved and expiring — CI fails on an expired one. The important cultural point is the last one: every standard in this platform is a command. If a rule cannot be checked mechanically, it does not belong in the standard.

## Slide 8
TOPIC 4
What teams actually have to do
For most teams: apply the tags and register the service. That is the whole obligation. No Terraform, no notification handles, no monitor configuration.
PARTIAL — THE TAGS
Enterprise Observability · policy-as-data on Datadog
8
1 · TAG THE TELEMETRY
env service team tier service_archetype
alert_band
Five you already own, plus the band the platform derives for you — which must land on the telemetry. That last one is the open gap from slide 3.
2 · REGISTER THE SERVICE
service:
name: checkout-api
team: application-development
tier: tier0
service_archetype: api
envs: [dev, qa, stage, prod]
Everything below is then automatic — no monitor configuration is required
Baseline monitors
SLO + burn-rate paging
Alert routing
Environment behaviour
Tier policy
Runbook links
On-call routing
Catalog ownership
Event correlation
Predictive baselines
Dashboard visibility
Auto-resolve windows
Notes: This is the slide for the engineering managers in the room, because it is the total ask. Five identity tags you should already be emitting: env, service, team, tier, service_archetype. Plus alert_band, which the platform derives for you but which has to land back on the telemetry — that is the gap from slide 3, and it is why this slide is marked PARTIAL rather than SHIPPED. Then one small YAML file to register the service: name, team, tier, service_archetype, envs. Five fields. That gives you the catalog entry, declared ownership, and — at tier0 — your own SLO with burn-rate alerting. What you get without doing anything else: baseline monitors from your archetype's packs, an SLO, burn-rate paging, alert routing to your channel and rotation, environment behaviour, tier policy, runbook links, on-call routing, ownership in the catalog, event correlation, predictive baselines that start learning immediately, and dashboard visibility. What you never do: write Terraform, write a Datadog notification handle, or configure a monitor. If you genuinely need something unique, that is one YAML file of about fifteen lines, and you delete the monitor by deleting the file. Two rules that come up every time. You cannot obtain a pager by editing YAML — priority derives from your tier, and tier is a reviewed business decision. And if an alert is noisy, that is a defect with an owner: open a PR against the archetype so everyone benefits, or file an exception with a reason, an approver and an expiry. Do not mute it.

## Slide 9
Enterprise Observability · policy-as-data on Datadog
9
PART TWO
The model
underneath
How an entity joins the platform, and how one file becomes a monitored estate.
TOPICS IN THIS PART
5. Entity onboarding
6. The correct catalog entity model
7. How one YAML definition drives observability
8. Monitoring profiles
Notes: Part two is the mechanism. Four topics, and one of them — the entity model — is the largest single piece of engineering still ahead of us.

## Slide 10
TOPIC 5
Entity onboarding
Discovery covers everything that emits telemetry. Registration adds intent — the part discovery cannot infer.
PARTIAL — SERVICES ONLY
Enterprise Observability · policy-as-data on Datadog
10
DISCOVERY — automatic
A resource that emits correctly-tagged telemetry becomes a group inside monitors that already exist. First trace, first metric — covered. No ticket, no onboarding queue, no platform-team involvement.
REGISTRATION — one YAML file
Declares what telemetry cannot infer: the owning team, the business tier, the kind of thing it is, and the environments it runs in. Five fields, reviewed in a pull request.
What registration adds over tagging alone
Tagged only
Tagged + registered
Covered by monitor packs
yes
yes
Ownership in Datadog's catalog
inferred
declared
Tier
inferred from environment
your business decision
Per-service SLO (tier0)
—
yes
Appears in coverage as owned
no — a C2 violation
yes
Notes: There are two ways an entity becomes visible, and they do different jobs. Discovery is automatic. A service that starts emitting traces is inside the API pack's grouping on its first trace. There is no onboarding step for coverage. Registration is a choice. It declares the things telemetry cannot tell you: who owns this, how much the business cares, and what kind of thing it is. Tier in particular is a business decision, not an inference — and it is the single input that decides how much monitoring machinery the service receives. The comparison table is the honest version of "do I have to register?". Tagged-only gets you covered by packs and inferred ownership. Tagged and registered gets you declared ownership in Datadog's catalog, your tier as a business decision, a per-service SLO if you are tier0, and you stop appearing in the coverage report as an unowned resource — which is a violation, check C2, with a 14-day SLA. Marked PARTIAL for two reasons. First, registration works for services and only services — the entity kinds on the next slide are not yet supported. Second, the live catalog holds 27 entries and only 3 are managed from this repository; reconciling discovered against managed is phase one work. We read discovery today, we do not yet merge it with declared intent.

## Slide 11
TOPIC 6
The correct catalog entity model
An estate is not a list of services. Until the catalog can say what kind of thing something is, ownership and impact questions have to be answered by a human.
ROADMAP · PHASE 1
Enterprise Observability · policy-as-data on Datadog
11
TODAY
Every catalog object is a Service
The module emits service definitions only. A database, a queue or a gateway exists in the platform as a tag on a monitor, not as an entity with dependencies and an owner.
TARGET — PHASE 1
Eight entity kinds, declared in YAML
System · Datastore · Queue · API · Endpoint · Frontend App · Repository · External Provider — Datadog's v3 kinds, with kind: added to the entity schema and an entity resolver behind it.
What the gap costs
"Which systems depend on this database?" and "what is the blast radius of this queue?" are answered by a human who knows the estate — not by the catalog.
What it does not cost
Detection. Coverage comes from tags, not from entity kinds. Every monitor works exactly as designed regardless of how the catalog models the thing.
The reconciliation number
The live catalog holds 27 entries; 3 are managed from this repository. Merging discovered entities with declared intent is the same phase-one work.
Notes: This is the honest gap slide, and it is the first phase of the roadmap for a reason. Today every catalog object this platform creates is a Service. That is what the Terraform module emits — a service definition. There are no System, Datastore, Queue or API entities, and the registration schema has no kind field. Why it matters in practice. "Which systems depend on this Azure SQL database?" cannot be answered, because the database is not an entity — it is a tag on a monitor. "What is the blast radius of this queue backing up?" has the same problem. Impact analysis today is done by a human who knows the estate, which does not scale and does not survive that human changing jobs. The target is Datadog's v3 entity kinds: System, Datastore, Queue, API, Endpoint, Frontend App, Repository, External Provider. Phase one adds kind to the entity schema, builds the entity resolver, and reconciles discovered entities against declared ones. A second number worth stating plainly: the live catalog holds 27 service-catalog entries; 3 of them are managed from this repository. The rest are demo or legacy entries that have not been reconciled. That reconciliation is the same phase-one work. I want to be precise about what this does NOT break. Monitoring coverage does not depend on the entity model — coverage comes from tags. This gap costs us analysis and navigation, not detection.

## Slide 12
TOPIC 7
How one YAML definition drives observability
One archetype file describes a detection. The framework supplies naming, tags, priority, routing, runbook, automation, correlation, recovery and the SLO link — none of which the author writes.
SHIPPED
Enterprise Observability · policy-as-data on Datadog
12
ONE ARCHETYPE FILE
k8s-pod-crashloop:
signal: availability
impact_class: degradation
detection: threshold
query: '...{__SCOPE__,
reason:crashloopbackoff}
by {cluster,namespace,
deployment} >= 1'
group_by: [cluster, ns, deploy]
notify_by: [cluster]
envs: [prod, stage, qa]
bands: [critical, standard]
slo_id: slo-k8s-availability
runbook: k8s-pod-crashloop
The framework derives, and CI enforces
Monitor name + full tag set
Priority = impact × band, capped by env
Whether it may page a human
Notification profile and routing
correlation_key and dedup_key
Runbook notebook attachment
Diagnostic workflow on every alert
Auto-resolve window (timeout_h)
SLO association
Recovery notification
264 archetypes → 651 monitors → an estate of any size. __SCOPE__ is replaced at plan time with the environment and the alert band; every matching resource is a group inside a monitor that already exists.
Notes: This is the engine room slide. An archetype is a monitor pattern: what is being measured, what kind of impact it represents, how it is detected, the query, the grouping, which environments and bands it applies to. About twenty lines. The author writes the detection and nothing else. From that one file, the factory derives: the monitor name in a standard format, the full tag set, the priority — which is the impact class crossed with the alert band, clamped by the environment ceiling — whether it may page, the notification profile, the deterministic correlation and dedup keys, the runbook attachment, the diagnostic workflow, the auto-resolve window, and the SLO association. The trick that makes it scale is the scope substitution. Every query contains a placeholder that is replaced at plan time with env plus alert band plus any extra selector. One archetype becomes one monitor per environment and band, and every matching resource in the estate is a GROUP inside it. 264 archetypes become 651 monitors, and those 651 cover an estate of any size. The arithmetic on the right is the whole scalability argument, and it is asserted at plan time — the monitor, paging and P1 budgets in global.yaml are hard plan-time checks, so growth is a reviewed decision and never a drift.

## Slide 13
TOPIC 8
Monitoring profiles
A profile is how strictly a thing is watched. Five profiles and two overlays cover the entire enterprise, and every one of them is resolved, never chosen.
PARTIAL — TELEMETRY INPUT
Enterprise Observability · policy-as-data on Datadog
13
observe_only
Telemetry and dashboards, no alerting. Needs a recorded reason — check C10 fails without one.
baseline
Availability and telemetry-health only. QA, and low-value production.
standard
Golden signals plus saturation. The tier2 default.
critical
Full signal set, SLO, burn-rate paging, escalation. tier0 and tier1.
regulated
Critical plus evidence and retention duties. Promoted by the compliance_scope tag.
+ two overlays
security_sensitive — routes to the security team regardless of who owns the resource · release_gate — stage + tier0 during an active release window
Resolved through eight layers — a team supplies two of them
Global
Domain
Service archetype
Profile
Environment
Tier
Team
Exception
Open gap — phase 2: telemetry availability is not yet an input to profile resolution. The platform will resolve a profile that expects metrics nobody emits, and the resulting monitor sits green and empty. Declaring required telemetry per archetype closes it.
Notes: Five profiles: observe_only, baseline, standard, critical, regulated. Two overlays: security_sensitive and release_gate. An overlay adds signal classes or redirects routing without creating a new profile — which is what holds the count at five. The resolution chain is eight layers: global standards, then domain, then service archetype, then monitoring profile, then environment policy, then tier policy, then team policy, then a time-boxed exception. Terraform is a pure interpreter of that hierarchy — no monitoring decision is made in HCL. Notice what a team supplies: tier and service_archetype. Everything else is derived. A team cannot select a profile, and specifically cannot select "critical" — that comes from the tier, which is a reviewed business decision. Two things worth calling out. Regulated is promoted automatically by the compliance_scope tag, so PCI or similar scope does not depend on someone remembering. And observe_only always carries a recorded reason — check C10 fails on an observe_only resource with no reason, so "not monitored" is never allowed to be an accident. Marked PARTIAL for one specific reason: telemetry availability is not yet an input to profile resolution. The platform will happily resolve a profile that expects metrics nobody emits, and the resulting monitor sits green and empty. Declaring required telemetry on every archetype and building an applicability engine is phase two.

## Slide 14
Enterprise Observability · policy-as-data on Datadog
14
PART THREE
Signals and
objectives
What we collect, what we run it on, and how customer harm becomes the thing that pages.
TOPICS IN THIS PART
9. Telemetry collection
10. Fleet and agent management
11. How SLOs work
12. How a service gets its own correct SLO
13. Error budgets
Notes: Part three has the second-largest gap in the programme — fleet management — and the mechanism that makes paging defensible: burn rate on an objective.

## Slide 15
TOPIC 9
Telemetry collection
Five sources feed the platform. Where no product publishes the signal the business asked for, the gap is named and given an emission contract rather than a plausible-looking proxy.
PARTIAL — SEE SLIDE 3
Enterprise Observability · policy-as-data on Datadog
15
Datadog Agent
Hosts, VMs, VMware, SQL Server. Tags applied in datadog.yaml.
Azure integration
Every azure.* metric. Enabled per subscription; resource tags carry identity.
APM · RUM
Traces, runtime metrics, Core Web Vitals. DD_ENV, DD_SERVICE, DD_VERSION.
Logs
Log-derived metrics where the signal exists only in logs — NSG flows, for one.
Custom emitters
The acme.* families: the signals no product publishes.
Named gaps with written emission contracts — specified, mostly not yet deployed
acme.database.restore_verification_*
Backup age proves a file was written, not that it can be restored
acme.snowflake.task_failures
The integration publishes account aggregates, never per-task outcomes
acme.messaging.oldest_message_age_seconds
Service Bus publishes depth; depth cannot see an hour-old backlog
acme.network.nsg_denied_flows
NSGs publish no Azure Monitor metrics at all — it is flow logs or nothing
acme.finops.budget_utilization_pct
Datadog publishes spend; the budget lives in the Azure Consumption API
acme.app.db_pool.*
The pool is inside the process — the database and the runtime both miss it
acme.hardware.*
IPMI sensor names differ per vendor — a raw name silently misses the next fleet
acme.compliance.*
Patch level and OS support dates are inventory facts, not telemetry
Notes: Five collection paths. The Datadog Agent on hosts and VMs. The Azure integration for every azure.* metric, which must be enabled per subscription. APM and RUM from instrumented applications. Logs, including log-derived metrics. And custom emitters for the signals nothing else publishes. That last category is docs/telemetry-gaps.md, and it is a document I would like you to read if you take one artifact away. Eight metric families where the honest answer was "no product knows this, so something must emit it": database restore verification — backup age proves a file was written, not that it can be read; Snowflake per-task failures; Service Bus message AGE, because Azure publishes depth only and depth cannot distinguish a healthy drain from an hour-old backlog; NSG denied flows, because network security groups publish no Azure Monitor metrics at all; budget and forecast, because Datadog publishes spend but the budget lives in the Azure Consumption API; application connection pools, which live inside the process where neither the database nor the runtime can see them; hardware health normalised from IPMI; and patch and lifecycle state, which is an inventory fact, not telemetry. Each one has a written contract: metric name, type, tags, and what the emitter must do. The contracts are specified. Most of the emitters are not yet deployed — that is honest scoping, and each is a small piece of work owned by the team that owns the system. And the tag gap from slide 3 sits on top of all of it. The collection paths work. The tags they carry do not yet select.

## Slide 16
TOPIC 10
Fleet and agent management
The platform detects agent problems today. It does not yet deploy, configure or standardise agents — and it cannot yet tell you what percentage of the fleet is compliant.
ROADMAP · PHASE 3
Enterprise Observability · policy-as-data on Datadog
16
SHIPPED — DETECTION
agent-version-drift — agents falling behind the fleet
host-agent-unhealthy — the agent itself is failing
os-critical-patch-missing, os-patch-age-excessive
os-end-of-life — support runway per host
ingest-pipeline-degraded — a 40% collapse in custom-metric ingest means part of the estate has gone dark
NOT BUILT — MANAGEMENT
No agent deployment automation — no Azure Policy, VM extension or golden-image path
No standard agent profiles (base · Windows · Linux · application · SQL Server), so collection differs per installer
No compliance percentage — we can name unhealthy agents, not the hosts that should have one and do not
Why fleet and tagging are one phase, not two
Azure Policy with a modify effect is the only mechanism that keeps resource tags true over time — and it is the same mechanism that installs and configures the agent. Phase 3 delivers both, plus DD_VERSION from the deployment pipeline, which is what makes deployment-to-incident correlation work.
Notes: I am not going to dress this one up. Fleet management is referenced in five of our documents and implemented in none of them. What exists today, and works: archetypes that detect agent version drift, unhealthy agents, and OS patch and end-of-life state. If an agent breaks, we find out. What does not exist: agent deployment automation. There is no Azure Policy path, no VM extension path, no golden-image path. There are no standard agent profiles — base, Windows, Linux, application host, SQL Server host — so what each agent collects depends on who installed it. And there is no compliance ratio: we can tell you which agents are unhealthy, we cannot tell you that 87% of hosts that should have an agent have one, because "should have" is not expressed anywhere. Why this matters more than it sounds: the tagging problem from slide 3 and the fleet problem are the same problem seen from two ends. Azure Policy with a modify effect is what makes resource tags true over time, and the same mechanism installs and configures the agent. Phase three does both, which is why they are one phase. The honest summary: monitoring the fleet is shipped. Managing the fleet is not.

## Slide 17
TOPIC 11
How SLOs work
Paging concentrates at the top of the stack. An SLO burn-rate alert is a measurement of customer harm — which is why it is allowed to wake someone and a lone symptom is not.
SHIPPED
Enterprise Observability · policy-as-data on Datadog
17
Business / service SLO
burn rate — PAGES
Golden signals
incidents + tickets
Dependencies
incidents + context
Infrastructure
diagnosis only, rarely pages
Paging concentrates at the top. Infrastructure alerts support diagnosis; they almost never page alone.
Multi-window burn rate
fast
1h / 5m
14.4×
2% of budget in an hour
PAGE
medium
6h / 30m
6×
5% in six hours
PAGE
slow
24h / 2h
3×
10% in a day
ticket
trend
72h / 6h
1×
informational
—
The long window proves the burn is sustained; the short window proves it is still happening, and lets the alert recover quickly. The slow window deliberately does not page.
22
SLOs — 21 domain + 1 per tier0 service
41
burn-rate monitors
3
windows for tier0; tier1 gets 2, tier2 gets 1
Notes: The layer model first. A business or service SLO pages, on burn rate. Golden signals raise incidents and tickets. Dependencies raise incidents and context. Infrastructure is for diagnosis and almost never pages on its own. Two scopes keep the count bounded. Twenty-one domain SLOs cover tier1 and tier2 across the whole estate, because a grouped SLI query covers every service in the domain. Then one SLO per tier0 service. Total today: 22 objectives, driving 41 burn-rate monitors. Multi-window burn rate is the mechanism. Fast is a one-hour long window with a five-minute short window at 14.4× — that consumes 2% of a 30-day budget in an hour, and it pages. Medium is six hours at 6× — 5% in six hours, and it pages. Slow is 24 hours at 3× — 10% in a day, and it raises a ticket. The long window proves the burn is sustained rather than a spike; the short window proves it is still happening now, which is also what makes the alert recover quickly. The slow window deliberately does not page. A 24-hour burn is a real problem with days of budget left. Waking someone for it teaches them that pages are not urgent, which is the most expensive lesson a platform can teach. Which windows you get comes from your tier: tier0 gets all three, tier1 gets fast and slow, tier2 gets slow only.

## Slide 18
TOPIC 12
How a service gets its own correct SLO
Not every entity needs an SLO, and that is a design position rather than a gap. Tier is the decision that grants one.
PARTIAL · PHASE 4
Enterprise Observability · policy-as-data on Datadog
18
Enterprise
defaults
Domain SLO
21 objectives
Tier 0?
per-service SLO
Burn-rate
monitors
Error-budget
policy
Tier decides the objective, the windows and the consequence
tier0
Own SLO · 99.95% availability · 99.5% latency
fast + medium + slow
feature freeze below 25% budget
tier1
Domain SLO · 99.9% · 99.0%
fast + slow
reliability work next sprint
tier2
Domain SLO · 99.5% · 98.0%
slow only
tracked in the ops review
tier3
No SLO — a decision, with a recorded reason
—
n/a
Phase 4: a service cannot yet declare multiple named objectives, and two tier0 services on one profile cannot yet hold different targets. Monitors carry an slo_id but no relation (SLI-producing · supporting · impacting · diagnostic).
Notes: The question I get most often is "why doesn't my service have its own SLO?" — so here is the rule. Resolution today: enterprise defaults, then a domain SLO, then, if the service is tier0, a per-service objective from the tier0 template. Tier0 gets its own error budget, its own burn-rate alerts, and the freeze policy. Tier1 and tier2 are covered by the domain SLO, because a grouped SLI query already covers every service in that domain. Tier 0 is 99.95% availability and 99.5% latency; tier1 is 99.9 and 99.0; tier2 is 99.5 and 98.0. Those are business statements, reviewed by the platform team, not numbers a team picks to make a dashboard green. Infrastructure has no SLO at all, deliberately. A host does not have a customer-facing objective; the service running on it does. Two honest limitations, both phase four. A service cannot declare multiple named objectives today — you get availability and latency from the template, not a checkout-completion objective alongside them. And there is no per-service objective override: two tier0 services on the same profile get the same target, even if one genuinely needs 99.99. Adding an slo_profile layer and a per-service override closes both. There is also a governance gap worth naming: monitors carry an slo_id but not a relation — SLI-producing, supporting, impacting or diagnostic. So "which monitors actually feed this objective?" is not yet mechanically answerable.

## Slide 19
TOPIC 13
Error budgets
An error budget turns reliability from an argument into arithmetic. 99.95% over 30 days is 21 minutes and 36 seconds of permitted failure — that is the number, and it is either spent or it is not.
SHIPPED — POLICY
Enterprise Observability · policy-as-data on Datadog
19
21m 36s
monthly budget at 99.95% — tier 0
43m 12s
at 99.9% — tier 1
3h 36m
at 99.5% — tier 2
What exhaustion actually triggers
tier0 — mission critical
Feature freeze for the owning team until the budget recovers above 25%; a documented exception is required to deploy
tier1 — business critical
Reliability work prioritised next sprint; change-advisory review for high-risk deploys
tier2 — standard
Tracked in the team's operational review. No freeze — the objective is not worth stopping delivery for
Honest boundary: the policy is deployed and attached to the tiers, but no budget-consumption trend can be shown yet — the SLIs have no data until the telemetry carries the tags. This becomes the most useful chart in the programme the week that changes.
Notes: An error budget is the amount of failure the objective permits. At 99.95% over thirty days that is twenty-one minutes and thirty-six seconds. At 99.9% it is forty-three minutes. At 99.5% it is three hours and thirty-six minutes. The point is not the arithmetic, it is what happens when the budget is gone. For tier0 the consequence is a feature freeze for the owning team until the budget recovers above 25%, and a documented exception is required to deploy. For tier1 reliability work is prioritised next sprint, and high-risk deploys go to change advisory. For tier2 it is tracked in the team's operational review with no freeze. Two things this buys you as leadership. First, it converts "is it reliable enough?" from a debate into a number that both engineering and the business already agreed to. Second, it gives an owning team a legitimate, pre-agreed reason to say no to a feature — which is otherwise the hardest thing for a delivery team to do. Note the honest boundary: the policy is defined, deployed and attached to the tiers. What we cannot yet show you is a trend of budget consumption over time, because the SLIs have no data — slide 3 again. The moment the tags land, this becomes the most useful chart in the programme.

## Slide 20
Enterprise Observability · policy-as-data on Datadog
20
PART FOUR
From alert
to resolution
Correlation, noise, incidents, on-call, tickets, runbooks and automation — the path a signal takes to a human who can fix it.
TOPICS IN THIS PART
14. Event correlation
15. Alert-noise reduction
16. Incident management
17. On-call
18. Incident command
19. ServiceNow
20. Runbooks
21. Workflow automation
Notes: Part four is the longest part — eight topics — because this is where an observability platform either earns trust or loses it.

## Slide 21
TOPIC 14
Event correlation
Five alerts for one problem become one incident with four children and the change that caused it attached as context.
PARTIAL — NATIVE KEYS ONLY
Enterprise Observability · policy-as-data on Datadog
21
correlation_key = <failure_domain>.<env>.<service>
dedup_key = <service>.<env>.<archetype>
Stamped on all 651 monitors by the factory. Native aggregation works off these tags with zero custom rules.
Proven on every pull request
6 alerts
database cascade
1 group
4 suppressed
1 page
1 incident
Plus: a deployment attaches as context and never becomes the parent; a vendor outage absorbs its downstream symptoms; unrelated regions stay separate; recovery closes the group only when every child recovers.
Six rules, versioned as policy
group-by-correlation-key
one case per failure domain + env + service
attach-change-context
deploys and changes explain, never page, never parent
platform-cause-suppresses-app-symptom
infra adopts application symptoms in the same region
vendor-outage-suppresses-integration
"it is them, not us" — once, not twelve times
maintenance-window-suppression
events inside a downtime never open a group
scope-uplift
a group spanning >25% of a pack rises one priority
Why partial: Datadog's correlation rules have no GA Terraform resource or public API. The rules file is an executable specification, proven in CI — when the API ships, the same YAML becomes its input with no monitor changes.
Notes: The goal is one sentence: five alerts for one problem become one incident with four children, and the change that caused it attached as context. The mechanism is two deterministic keys stamped on every monitor by the factory. correlation_key is failure domain, environment and service — that is grouping identity. dedup_key is service, environment and archetype — that is event identity. Native Datadog Event Management aggregation works off those tags with zero custom rules, and that part is live on all 651 monitors. On top of that sits versioned policy with six rules. Group by correlation key. Attach change context — deployments, Terraform applies, Kubernetes rollouts, cloud platform events, ServiceNow changes — which never page and never become the parent; they explain it. Platform causes adopt application symptoms in the same environment and region. A confirmed vendor outage adopts every dependent integration error, so "it is them, not us" is one statement instead of twelve tickets. Maintenance-window events are dropped. And scope uplift: if a group spans more than a quarter of a pack's services, the parent rises one priority, because breadth is business impact. Root-cause ranking decides who becomes the parent: availability is nearly always a cause, latency is nearly always a symptom. This is proven on every pull request. A six-alert database cascade collapses to one group, one page, one incident and four suppressed children. A deployment attaches as context and never becomes the parent. Unrelated failures in different regions stay separate. Recovery closes the group only when every child has recovered. Why PARTIAL: Datadog's Event Management correlation rules have no GA Terraform resource or public CRUD API, so the rules file is an executable specification with a reference engine in CI, not something we configure in the product. When the API goes GA, the same YAML becomes its input with zero monitor changes. Also, the Control-M correlation rule does not exist, because Control-M itself is phase five.

## Slide 22
TOPIC 15
Alert-noise reduction
Priority states the required human response. A second, narrower rule decides paging — conflating the two is the main cause of alert fatigue.
SHIPPED
Enterprise Observability · policy-as-data on Datadog
22
THE PAGING RULE
pages = env == prod
AND alert_band == critical
AND ( priority == P1 OR source in (slo_burn, composite) )
70
of 651 monitors may page a human
11%
budgeted at 90 in global.yaml; raising it is a reviewed PR
Four mechanisms underneath, applied in order
Multi-alert grouping
The monitor evaluates per group, not per resource. Maximum three group keys, enforced at plan time — a monitor that breaks it cannot be created.
notify_by collapse
Grouped by cluster + namespace + deployment, notifying by cluster: 4,000 groups evaluated, one notification sent.
Dedup + flap control
Identical dedup_key inside 15 minutes is one event. More than four transitions in an hour is flapping: muted, ticket raised.
Storm limits
100 groups → one summary. 25 per team per hour → suppress and page the platform. 50 pages an hour globally → major incident, stop paging, open the bridge.
Notes: This is the most important rule in the framework, so I will read it out. Pages equals: environment is production, AND the alert band is critical, AND either the priority is P1 — an unambiguous outage — or the source is an SLO burn-rate alert or a composite. The consequence: a P2 raised by a single symptom archetype — a deadlock, an OOMKill, a failed cron, a retry storm — creates an incident, creates a ServiceNow record, notifies the team channel, and wakes nobody. An SLO burn alert is a measurement of customer harm. A composite has already confirmed two independent conditions. A lone symptom has established neither. That takes the estate from 651 monitors to 70 that may page — eleven percent. And the number is budgeted at plan time: max_paging_monitors is 90, max_p1_monitors is 85. Raising either is a reviewed pull request with a stated reason, never a side effect of adding archetypes. Four more mechanisms sit underneath. Multi-alert grouping: the monitor evaluates per group, not per resource. notify_by collapse — the single most effective control — a monitor grouped by cluster, namespace and deployment with notify_by cluster evaluates four thousand groups and sends one notification per cluster. Deduplication and flap suppression: identical dedup key within fifteen minutes is one event, and a group transitioning more than four times an hour is muted with a ticket raised instead. And storm limits: a hundred groups on one monitor collapses to a single "N groups alerting" notification; twenty-five notifications per team per hour suppresses and pages the platform team; fifty pages globally per hour declares a major incident, stops paging and opens the bridge. Banned group-by keys are enforced three times — policy lint, plan-time precondition, and runtime check C11 — because one container_id in a group_by turns a single alert into thousands.

## Slide 23
TOPIC 16
Incident management
Severity is derived from the same priority model as everything else, so an incident is opened by policy rather than by whoever happens to be reading the channel.
PARTIAL — NO PIR AUTOMATION
Enterprise Observability · policy-as-data on Datadog
23
P1
SEV-1 incident + ServiceNow P1 + page + major-incident channel + exec notification
ack 5m · escalate 10m
P2
SEV-2 incident + ServiceNow P2 + team channel — pages only on confirmed impact
ack 10m · escalate 20m
P3
No incident. ServiceNow task when sustained past two renotifications
next business day
P4
Nothing. Reviewed in aggregate at the monthly alert-quality review
—
WHAT HAPPENS WHEN A MONITOR FIRES
Diagnostics attach automatically (every alert)
Correlation groups it; change events attach as context
Rules resolve tags → Teams + ServiceNow + On-Call
Responder opens the runbook linked in the alert
Remediation: manual, approval-gated or automatic
Recovery notification; the group closes when every child recovers
Error-budget impact recorded against the SLO
Why partial: severity-to-incident intent is declared and deployed, but there is no incident-command role model in the platform and no timeline or post-incident-review automation. Datadog holds the incident; we have not yet encoded who does what inside it.
Notes: Incident creation is declared in the notification profiles, and it derives from the same priority model as routing and paging. A P1 opens a SEV-1. A P2 opens a SEV-2. A P3 does not open an incident — it becomes a ServiceNow task when it is sustained. A P4 opens nothing and is reviewed in aggregate. The response contract is the tier table: P1 acknowledges in five minutes and escalates in ten, twenty-four by seven, with an incident commander on the bridge. P2 acknowledges in ten and escalates in twenty. P3 is next business day. P4 is reviewed monthly. The flow on the right is what actually happens when a monitor fires, and every step of it is automatic up to the point where a human opens the runbook. Why PARTIAL, precisely: the severity-to-incident intent is declared and deployed, but there is no incident-command role model in the platform and no timeline or post-incident-review automation. Datadog can hold the incident; we have not yet encoded who does what inside it, or automated the write-up afterwards. That is the next slide.

## Slide 24
TOPIC 17
On-call
The structure is built and deployed: 7 teams, 14 schedules, 7 four-step escalation policies. The rosters are empty, so today a page reaches nobody.
ACT NOW — ROSTERS
Enterprise Observability · policy-as-data on Datadog
24
7
teams
14
schedules — primary + secondary
7
escalation policies, 4 steps each
0
positions currently assigned
The escalation chain, derived from the priority model
Primary
on-call
Secondary
on-call
Team
lead
Incident
commander
P1
ack 5 min · escalate 10 min · 24×7
P2 (paging)
ack 10 min · escalate 20 min
P3 · P4
team channel; never pages
ACT NOW — the rosters
Every schedule position is unassigned. The module holds an UNASSIGNED position rather than inventing a name — a fabricated rotation is worse than an obviously empty one. If a P1 fired this afternoon the policy would execute correctly and reach nobody. The fix is the IdP group sync plus each team naming a primary and a secondary: a people decision, not engineering work.
Notes: I need to be blunt about this one, because it is the second thing this room has to act on. The structure is real and deployed. Seven teams. Fourteen schedules — a primary and a secondary per team. Seven escalation policies, four steps each: primary, secondary, team lead, then incident commander. Routing rules that split high and low urgency. Ack and escalation timeouts derived from the priority model, not set per team, because a P1 has the same urgency contract everywhere in the enterprise. And every position is unassigned. Rosters come from the identity-provider sync and are empty at bootstrap. The module builds the full structure regardless and holds an unassigned position rather than inventing a name — which is the correct behaviour, because a fabricated rotation is worse than an obviously empty one. But the operational consequence is simple: if a P1 fired in production this afternoon, the escalation policy would execute correctly and reach nobody. The fix is not engineering. It is the identity-provider group sync plus each team naming its primary and secondary. That is a people decision, and it belongs to the seven team leads in this room. One more design note while we are here: teams never configure routing. There is no field for it in the self-service schema and no destination string anywhere in a monitor. Changing where a team's P1s go is one line in teams.yaml and touches zero monitors.

## Slide 25
TOPIC 18
Incident command
The escalation chain has a fourth step reserved for the incident commander. The role model behind that step is written policy, not yet platform configuration.
PARTIAL · PHASE 6
Enterprise Observability · policy-as-data on Datadog
25
Incident commander
Owns the incident, not the fix. Decides, delegates, and is the single point of coordination. Step 4 of every escalation policy.
Operations lead
Runs the technical response — the responders, the runbooks, the remediation attempts and their sequencing.
Communications lead
Owns stakeholder and executive updates so the responders are not interrupted for status.
Scribe
Captures the timeline as it happens, which is what makes the post-incident review honest rather than reconstructed.
WHAT IS REAL TODAY
Step 4 of all 7 escalation policies is reserved for the IC
P1 declares an IC on the bridge, by policy
50 pages in an hour automatically declares a major incident, stops paging and opens the bridge
WHAT IS NOT
No leadership team provisioned — step 4 falls back to the owning team (leadership_team_id is empty)
No role model encoded in incident settings
No timeline capture, no post-incident-review automation
Notes: Incident command is where I want to be most careful about what we claim. What is real: the fourth escalation step exists on all seven policies and is reserved for the incident commander. The framework declares that a P1 has an IC on the bridge. The global storm limit — fifty pages an hour — automatically declares a major incident, stops paging and opens the bridge, which is exactly the situation an IC exists for. What is not real: there is no leadership team provisioned in Datadog yet, so step four currently falls back to the owning team. The configuration literally carries an empty leadership team id with a comment saying wire the real id the moment a leadership handle exists. There is no role model in the platform for commander, communications lead, operations lead or scribe. And there is no timeline capture or post-incident-review automation. The roles on the right are the intended model. Getting there is three concrete pieces of work: provision the leadership team and wire its id, encode the roles in the incident settings, and automate the timeline and PIR. That is scheduled with the reports and dashboards work in phase six. The honest framing for this room: we have a working escalation path and a written command doctrine. We do not yet have the platform enforcing the doctrine.

## Slide 26
TOPIC 19
ServiceNow
Used deliberately, at one priority level of separation from paging — so the ticket queue records what happened without becoming the thing that wakes people.
SHIPPED
Enterprise Observability · policy-as-data on Datadog
26
P1
ServiceNow Incident · P1
Pages · SEV-1 · exec notification
P2
ServiceNow Incident · P2
Pages only from a burn-rate alert or composite
P3
ServiceNow Task — when sustained past two renotifications
Never pages
P4
Nothing
Reviewed in aggregate
THE PRINCIPLE
The ticket system records and schedules work.
The pager interrupts a human life.
Those are different decisions. Conflating them produces a queue nobody reads and a pager nobody trusts.
Non-production creates ServiceNow tasks, never incidents, and never pages — a failing test environment is a work item, not an operational event. No monitor names a ServiceNow group: routing is resolved from tags, so moving a team's assignment group is one line.
Notes: ServiceNow is used intentionally, and the intent is the four rows on this slide. A P1 creates a ServiceNow incident at P1 and pages. A P2 creates a ServiceNow incident at P2 and, unless it comes from a burn-rate alert or a composite, does not page. A P3 creates a task, but only when it is sustained past two renotifications — that is how "actionable but not urgent" avoids becoming "quietly ignored forever". A P4 creates nothing. Non-production is deliberately different: QA and stage create ServiceNow TASKS, never incidents, and never page. A failing test environment is a work item, not an operational event. The design principle underneath: the ticket system records and schedules work; the pager interrupts a human life. Those are different decisions, and conflating them is how organisations end up with a ticket queue nobody reads and a pager nobody trusts. Routing to ServiceNow is resolved by the notification rules from tags — no monitor names a ServiceNow group, so moving a team's tickets to a different assignment group is a one-line change.

## Slide 27
TOPIC 20
Runbooks
Native Datadog notebooks attached to the monitor as an asset — not a link to a wiki page that rotted two reorganisations ago.
SHIPPED
Enterprise Observability · policy-as-data on Datadog
27
261
runbooks published as native notebooks
651 / 651
monitors with a runbook attached
0
runbook URLs pasted into alert bodies
Archetype
changes
Generator writes
the machine block
Human sections
preserved
Published with
a content hash
Attached to the
monitor as an asset
Mechanically checkable
One runbook per archetype, id-matched. "Every monitor has a runbook" is a contract check (C5, C16), not a claim.
Drift-detecting
The embedded content hash makes publishing idempotent and lets CI fail when a notebook is edited away from the repository.
An honest backlog
Sections still marked TODO(owner) are tracked per domain — visible, rather than hidden behind 261 empty or stale files.
Notes: Two hundred and sixty-one runbooks, published as native Datadog notebooks, attached to all 651 monitors as an asset. Zero runbook URLs pasted into alert bodies — that is measured, and it is a contract check, not an aspiration. The generation model is the interesting part. One runbook per archetype, id-matched, so "every monitor has a runbook" is mechanically checkable rather than a claim. The generator writes the block a machine genuinely knows — what fired, why it matters, which SLO it affects, which automation is attached, how it is grouped, and the escalation contract — between autogenerated markers, and regenerates it on every catalog change. Human sections outside those markers are preserved forever. Publishing is API-backed with an embedded content hash, which makes it idempotent, makes drift detectable, and lets CI fail if a published runbook has been edited in the UI away from the repository. The honest part: sections marked TODO by owner are tracked per domain. That is a visible backlog rather than 261 empty files or 261 stale ones. A generated frame with a named gap is more useful at 3am than a beautifully written runbook for a monitor that no longer exists. Ownership: the runbook content belongs to the team that owns the archetype's domain, and it changes by pull request like everything else.

## Slide 28
TOPIC 21
Workflow automation
Automation is classified by blast radius, and the module refuses to publish a workflow whose class does not match its safeguards.
ACT NOW — QUOTA
Enterprise Observability · policy-as-data on Datadog
28
diagnostic_only
Read-only. Gathers context, changes nothing, runs automatically on every alert. No approval.
fully_automatic
Changes production, but provably safe, idempotent and reversible — with a blast-radius cap.
approval_required
Prepares everything and waits for a human decision. Anything that can lose data lands here.
manual
Documented in the runbook; no automation exists yet. An honest state, not a failure.
The rule the module enforces (ADR-008)
A workflow attached to a monitor may only be fully_automatic if reversible: true AND blast_radius is bounded. Anything that can lose data, restart a stateful service or scale cost is approval_required.
27
workflows catalogued and classified
2
deployed — the rest are blocked by the org's workflow quota
ACT NOW — release the workflow quota
The plan caps total workflows at roughly 20, and 18 slots are held by workflows from an earlier experiment owned by a different Datadog login — our CI credentials get a 403 deleting them, because of per-resource restriction policies. That login, or an org admin via each workflow's Permissions UI, deletes those 18; we then raise one line in budget.auto.tfvars and the remaining 25 automations deploy. A five-minute task is blocking the catalog.
Notes: Twenty-seven workflows are catalogued and classified into four classes by blast radius. Diagnostic-only is read-only. It gathers context and changes nothing, and it runs automatically on every single alert — so by the time a human opens the page, the error samples, the last three deploys and the dependency health summary are already attached. That is the class that saves the most time and carries the least risk. Fully automatic changes production, but only where the action is provably safe, idempotent and reversible, and only with a blast-radius cap. The module refuses to publish one without reversible true and a maximum actions per hour. Approval-required prepares everything and waits for a human decision. Manual means the runbook documents it and no automation exists yet — which is an honest state, not a failure. That guardrail did real work during construction: a job-rerun workflow was marked irreversible with owner approval, and the resolution was to make the guardrail explicit — the workflow now refuses to touch a job that has not declared itself idempotent. And now the action item. Only two of the twenty-seven are deployed. The organisation's Datadog plan caps total workflows at about twenty, and eighteen of those slots are held by workflows from an August experiment owned by a different Datadog login. Our CI credentials get a 403 trying to delete them, because of per-resource restriction policies. Someone with that login, or an org admin using each workflow's permissions UI, needs to delete those eighteen. Then we raise the budget in one tfvars line and the rest of the catalog deploys. That is a five-minute task blocking twenty-five automations.

## Slide 29
Enterprise Observability · policy-as-data on Datadog
29
PART FIVE
Surfaces
and access
How people who are not on-call engineers get to the platform: reports, dashboards, a conversational interface, and an executive view.
TOPICS IN THIS PART
22. Reports
23. The minimal dashboard strategy
24. MCP — Ask
25. MCP — Act
26. MCP governance
27. The executive portal
Notes: Part five is where most of the remaining roadmap lives. Five of these six topics are not built. I will be explicit about each one and about the order we build them in.

## Slide 30
TOPIC 22
Reports
Four operational reports run today and gate the pipeline. The five audience-facing report families do not exist yet.
ROADMAP · PHASE 6
Enterprise Observability · policy-as-data on Datadog
30
Running today — three of these gate the pipeline
Coverage & compliance
17 checks (C1–C17) against the live org. Blocks a production deploy on platform-integrity findings; the nightly run opens an issue.
Quality scorecard
Every monitor scored out of 100 across 8 dimensions. CI fails below a fleet average of 85, or on any single failing monitor.
Monitor reconciliation
One row per managed monitor: owner, severity, route, escalation policy, runbook, notebook id, SLO, workflow, status.
Coverage matrix
Every archetype instance with its detection, environment, band, priority and grouping. Regenerated by CI so it cannot drift.
Not built — the five audience-facing report families
Executive
Operations
Platform
Database
Azure / cloud cost
The distinction matters: what exists is engineering instrumentation that happens to be readable. What does not exist is a product that arrives in a named audience's inbox on a schedule. Phase 6 builds the second one, alongside the dashboard consolidation.
Notes: Four reports exist today and they are not cosmetic — three of them gate the pipeline. The coverage and compliance report runs seventeen checks, C1 to C17, against the live org, and blocks a production deploy on platform-integrity findings. The quality scorecard grades every monitor across eight dimensions and fails CI below a fleet average of 85 or on any failing monitor. The monitor reconciliation report gives one row per managed monitor — service, owner, severity, route, escalation policy, runbook, notebook id, auto-resolve, SLO, workflow, status. And the coverage matrix documents every archetype instance and is regenerated by CI so it cannot drift. What does not exist is the report catalog: an executive report, an operations report, a platform report, a database report and an Azure report — five named audiences, five recurring outputs, delivered rather than pulled. That is phase six, alongside the dashboard consolidation. The distinction matters. What we have is engineering instrumentation that happens to be readable. What we do not have is a product that arrives in an executive's inbox on the first Monday of the month. I am not going to describe the second one as if it exists.

## Slide 31
TOPIC 23
The minimal dashboard strategy
Four boards for the enterprise. Per-service views are Datadog-native and free — a custom dashboard per service at estate scale is unmaintainable and redundant.
PARTIAL — 18, TARGET 4
Enterprise Observability · policy-as-data on Datadog
31
Enterprise overview
Estate health by domain, SLO status, error-budget position. The leadership view.
Operations overview
What is alerting now, correlation groups, change events, the current storm state.
On-call board
One screen for the person holding the pager: active pages, ack state, escalation.
Alert quality
Pages per team, the top 20 noisiest monitors, actionability and auto-resolve rates.
18 today → 4
Four hand-authored boards plus fourteen generated per-domain drill-downs. Phase 6 retires the generator in favour of Datadog's native domain views.
THE RULE TO HOLD US TO
A dashboard is not a deliverable. Nobody's reliability improved because a board existed. The four we keep each drive a decision: is the estate healthy, what is on fire, who holds the pager, and is our alerting any good.
Deliberately not built: a dashboard per service. At 100,000 services that is 100,000 boards to maintain, all of them worse than the Service Catalog entry Datadog generates for free.
Notes: The design position is four dashboards, and the reasoning is that Datadog's Service Catalog, APM views and Infrastructure views are better than anything we would hand-build, and they are already there. The four: an enterprise overview for leadership, an operations overview for the people running the estate, an on-call board for the person holding the pager, and an alert-quality board — which is the one that keeps the platform honest, because it shows pages per team, the noisiest monitors, actionability and auto-resolve rates. Today there are eighteen: those four plus fourteen generated per-domain drill-downs. That is not a disaster — they are generated, consistent and cheap — but it is more than the design calls for, and every extra board is a thing that can go stale and mislead. Phase six retires the per-domain generator in favour of native domain views and keeps the four. The rule I would ask this room to hold us to: a dashboard is not a deliverable. Nobody's reliability improved because a board existed. The four we keep are the ones that drive a decision — is the estate healthy, what is on fire, who is holding the pager, and is our alerting any good.

## Slide 32
TOPIC 24
MCP — Ask
A conversational interface to the platform's own state, grounded in live data rather than in a model's recollection. Nothing of this exists today.
ROADMAP · PHASE 7
Enterprise Observability · policy-as-data on Datadog
32
QUESTIONS IT MUST ANSWER FROM LIVE STATE
"Which tier0 services have no SLO?"
"Why did this monitor page me at 3am?"
"What is the error-budget position for payments this month?"
"Which resources are unowned, and for how long?"
"What changed in the thirty minutes before this incident?"
"Which monitors have fired more than ten times and never been acted on?"
"What is our agent-fleet compliance by subscription?"
Grounded, not generative
Every answer resolves against the live org and the same policy files Terraform reads. The acceptance test is that the query it ran is shown next to the answer.
Independent of Bits AI
This is our platform's state, exposed by us, over our own policy engine — not a dependency on a vendor feature roadmap.
Read-only, by construction
Ask cannot change anything. Change is a separate mode with a completely different safety model — the next slide.
Why it matters
Today, "who owns this alert and why did it page?" needs someone who knows the repository. That person is a bottleneck. This turns platform knowledge into an interface.
Notes: Let me start with the disclaimer, because this is the topic most likely to be over-sold in a room like this: a repository-wide search for MCP returns zero files. None of this is built. It is phase seven, after the platform is true. What Ask mode will be: a server exposing the platform's own state — catalog, monitors, SLOs, events, incidents, on-call, fleet, reports — as tools, over the same policy engine the Terraform already reads. So the answer to "which tier0 services have no SLO?" comes from resolving the actual policy hierarchy, not from a model guessing. The questions on the right are the kind of thing it must answer, and the acceptance test is specific: every one answered from live state, with the query it ran shown alongside the answer. Why this matters more than it sounds. Today, answering "who owns this alert and why did it page?" requires someone who knows the repository. That person is a bottleneck and a single point of failure. Ask mode turns platform knowledge from a person into an interface. Two design commitments I want on the record now, before anyone builds it. It is independent of Bits AI — this is our platform's state, exposed by us. And it is read-only: Ask cannot change anything. Changing things is the next slide, and it works completely differently.

## Slide 33
TOPIC 25
MCP — Act
Act mode never writes to Datadog. It writes YAML, opens a pull request, and lets the existing gate decide — the same path a human takes, at machine speed.
ROADMAP · PHASE 7
Enterprise Observability · policy-as-data on Datadog
33
Inspect
current state
Validate
against policy
Generate
YAML
Open a
pull request
CI gate
+ human approval
Terraform
applies
WHAT IT WILL DO
Register a service, or correct its tier and archetype
Draft a self-service monitor from a described symptom
Add a rationale to a fixed threshold that lacks one
File an exception with a reason, approver and expiry
Update team routing or escalation in teams.yaml
WHAT IT WILL NEVER DO
Write to the Datadog API directly — not once, not in an emergency
Run terraform apply
Bypass the CI gate or self-approve a pull request
Mute a monitor or edit anything in the Datadog UI
Acceptance test: a pull request it opens passes CI unmodified — the same bar as a human contributor
Notes: Act mode is where an AI interface to an infrastructure platform usually goes wrong, so the design commitment is simple and absolute: the MCP server never touches Datadog directly. Not once, not for a small change, not in an emergency. What it does instead: inspect the current state, validate a proposed change against the policy engine, generate the YAML, open a pull request, and let the existing CI gate run — schema, policy lint, cardinality, paging discipline, budget checks, plan determinism, and Datadog's own monitor validation API. A human approves. Terraform applies. The acceptance criterion is exactly one sentence: a pull request created by the MCP server passes CI unmodified. If it cannot meet the same bar as a human contributor, it does not get to contribute. The value is speed and correctness on the boring changes: a new service registration, a threshold rationale, a routing update, an exception with an expiry. Those are the changes that today wait days for someone with repository knowledge to find twenty minutes. What it deliberately cannot do: bypass the gate, apply Terraform, mute a monitor, or edit anything in the Datadog UI. Every one of those would break the invariant that the repository is the only source of truth — and the moment that invariant breaks, the drift detection that keeps this platform honest becomes noise.

## Slide 34
TOPIC 26
MCP governance
The safety model is designed before the server is, because an interface that can propose infrastructure changes is an interface that will be asked to do something it should refuse.
ROADMAP · PHASE 7
Enterprise Observability · policy-as-data on Datadog
34
Authentication
Identity from the corporate IdP. No anonymous access, no shared token, every session attributable to a person.
Authorisation
The platform's existing RBAC mapped through. The interface never grants more than the person already has in Datadog.
Dry run by default
Every write-shaped call returns a plan first. Nothing commits without a second, explicit confirmation naming what changes.
Human approval
A person approves the pull request. The server is a contributor — never a reviewer, and never its own approver.
Audit
Every call, read and write, logged with identity, arguments, result and resulting PR — and queryable afterwards.
THE ACCEPTANCE TESTS ARE THE NEGATIVE ONES
An unauthorised write is refused and logged
A change that violates policy — a P1 on a tier2 service, a banned group-by key, a fixed threshold with no rationale — is rejected by the same linter that rejects a human's pull request, with the same message
A request to "just apply it directly" has no code path that could satisfy it
Notes: Five controls, and I want them agreed in principle before a line of the server is written. Authentication: no anonymous access, no shared token. Identity comes from the corporate identity provider, and every session is attributable to a person. Authorisation: the same RBAC model the platform already uses, mapped through. A user who cannot edit monitors in Datadog cannot open a monitor pull request through the MCP server. The interface never grants more than the person already has. Dry run by default. Every write-shaped tool call returns a plan first. Nothing is committed without a second, explicit confirmation naming exactly what will change. Approval: a human approves the pull request. The server is a contributor, never a reviewer, and never its own approver. Audit: every tool call — read and write — is logged with the identity, the arguments, the result and the resulting pull request, and that log is queryable. If we cannot answer "what did it do last Tuesday and who asked it to", we should not run it. The negative tests matter as much as the positive ones. An unauthorised write must be refused and logged. That is an acceptance criterion, not a nice-to-have.

## Slide 35
TOPIC 27
The executive portal
One read-only surface where a non-engineer can see estate health and drill from the enterprise down to a single incident without needing to know Datadog.
ROADMAP · PHASE 8
Enterprise Observability · policy-as-data on Datadog
35
Enterprise
System
Service
SLO + error budget
Incident
Five levels. Each answers one question and offers exactly one way down.
Live, not exported
Reads the Datadog APIs directly. No nightly copy that is quietly six hours stale during the one hour it matters.
Freshness on every panel
An executive view that silently shows stale numbers during an incident is worse than no view at all.
SSO, read-only
Corporate SSO against the Viewer / Auditor role that already exists in the RBAC model — sees everything, changes nothing.
Sequenced last on purpose: a portal over an estate whose telemetry is not yet tagged would render a very convincing picture of nothing. Phases 1–3 make the data true; phase 8 makes it visible to people who will never open Datadog.
Notes: There is no web application in the repository. This is phase eight, and it is deliberately last among the product surfaces, because a portal over an estate whose telemetry is not tagged would show a very convincing picture of nothing. The design: progressive drilldown in five levels. Enterprise health, then system, then service, then the SLO and its error budget, then the incident. Each level answers one question and offers exactly one way down. Three non-negotiables. It reads live Datadog APIs — no copies, no nightly export that is quietly six hours stale. It shows data freshness on every panel, because an executive dashboard that silently displays stale numbers during an incident is worse than no dashboard. And it authenticates with corporate SSO against a read-only role — the Viewer / Auditor role already exists in our RBAC model and is exactly right for this. Who it is for: everyone in this room who is not going to open Datadog. The value is that "how are we doing?" stops being a question someone has to build a slide to answer — which, I will note without irony, is what I have spent this week doing.

## Slide 36
Enterprise Observability · policy-as-data on Datadog
36
PART SIX
Operating it, and
what good looks like
The two procedures every team will use, the outcomes we expect, and the numbers we will be judged on.
TOPICS IN THIS PART
28. How to onboard a new service
29. How to add a new monitor
30. Expected outcomes
31. The adoption model
32. Success metrics
Notes: Part six is the practical close: two procedures, the outcomes, the adoption sequence, and the metrics we will publish monthly.

## Slide 37
TOPIC 28
How to onboard a new service
Six steps, one of which is writing a file. Everything after step 3 happens because the platform derives it, not because anyone configures it.
SHIPPED
Enterprise Observability · policy-as-data on Datadog
37
1 Tag the telemetry
env · service · team · tier · service_archetype, plus the derived alert_band. Agent config, Azure Policy, K8s labels or DD_TAGS.
2 Pick the archetype
By what the thing IS, not what it is written in. A Java service behind HTTP is api; the same code consuming a queue is event_consumer.
3 Register — one file
Five fields in platform/services/<name>.yaml. Open a pull request; CI validates schema, tier, routing and SLO association.
4 Merge
qa and stage apply automatically. Production is an explicit dispatch behind the approval environment.
5 Verify
The coverage report shows the service as owned instead of a C2 violation, and the catalog entry carries your team.
6 Fill in the runbook
The only ongoing obligation — and the difference between an alert that helps at 3am and one that just wakes someone.
You never write: Terraform · a Datadog notification handle · a monitor definition · a threshold · a routing rule · an escalation policy. All of it is derived from two declarations: your tier and your service archetype.
Notes: Walk through it, because this is the procedure most people in this room will actually touch. Step one: tag the telemetry. env, service, team, tier, service_archetype — plus the alert_band that the platform derives and that must reach the telemetry. Agent config, Azure resource tags via policy, Kubernetes labels, or DD_TAGS depending on where the thing runs. Step two: pick the service archetype honestly. Pick by what the thing IS, not what it is written in. A Java service behind HTTP is an api; the same codebase consuming a queue is an event_consumer. That single declaration selects the monitor packs. Step three: write the registration file — five fields — and open a pull request. CI validates the schema, the tier, the routing resolution and the SLO association. Step four: merge. It applies to qa and stage automatically; production is an explicit dispatch behind an approval gate. Step five: verify. The coverage report will show the service as owned rather than as a C2 violation, and the service catalog entry appears with your team on it. Step six: fill in your runbook sections. That is the only ongoing obligation, and it is the difference between an alert that helps at 3am and one that just wakes someone. Elapsed engineering time for a team that already tags correctly: minutes. That is the point.

## Slide 38
TOPIC 29
How to add a new monitor
For a pattern everyone needs, one archetype. For a genuinely unique requirement, one manifest of about fifteen lines. You delete the monitor by deleting the file.
SHIPPED
Enterprise Observability · policy-as-data on Datadog
38
A PATTERN EVERYONE NEEDS → ONE ARCHETYPE
A pull request against platform/policy/archetypes/. Every service with that archetype gets the coverage — which is why a pattern must never be solved with a per-service monitor.
GENUINELY UNIQUE → ONE MANIFEST
About fifteen lines in platform/monitors/. The requesting team owns it; the platform team reviews only exceptions. You delete the monitor by deleting the file.
The same gate runs either way
JSON schema
Policy lint · 12 families
Duplicate detection
Cardinality limits
Scope validation
Routing resolution
SLO association
Runbook presence
Quality score
Plan preconditions
Budget checks
Datadog's validation API
Thresholds are per archetype
never per host. If a host is genuinely special it needs its own service identity — see ADR-014
You cannot self-raise priority
priority derives from tier; the validator rejects a P1 on a tier2 service and says so
Noise is a defect with an owner
fix the archetype so everyone benefits, or file an exception with a reason, approver and expiry. Never mute
Notes: Two paths, and choosing between them is the only judgement call. If the need is a pattern — anything that would apply to more than one service — it belongs in the archetype catalog, because then everyone with that archetype gets it. That is a pull request against platform/policy/archetypes, reviewed by the platform team. If the need is genuinely unique to one service, it is a self-service manifest: one file, about fifteen lines, in platform/monitors. The requesting team owns it; the platform team reviews only exceptions. Either way the gate is the same, and it is worth listing because it is what makes this safe: JSON schema, policy lint across twelve rule families, duplicate detection, cardinality limits, scope validation, routing resolution, SLO association, runbook presence, the quality score, plan-time preconditions and budget checks, plan determinism, and every planned monitor submitted to Datadog's own validation API. Then a terraform plan is posted to the pull request. Three rules that come up every time. Thresholds are per archetype, never per host — if a host is genuinely special it needs its own service identity. You cannot raise your own priority; priority comes from tier, and tier is a reviewed business decision, so the validator rejects a P1 on a tier2 service and tells you why. And if it is noisy, that is a defect with an owner — open a pull request against the archetype so everyone benefits, or file an exception with a reason, an approver and an expiry. Do not mute it.

## Slide 39
TOPIC 30
Expected outcomes
The structural outcomes are real and verifiable today. The behavioural outcomes — noise, MTTA, MTTR — cannot be claimed until the telemetry carries the tags.
PARTIAL — STRUCTURAL, NOT YET MEASURED
Enterprise Observability · policy-as-data on Datadog
39
Structural — true today, and independently verifiable
651
monitors vs ~8,000,000 in the naive model
0
new objects when 50,000 services are added
11%
of monitors may page — 70 of 651
0
monitors missing a runbook, SLO, automation or routing
0
fixed thresholds without a written rationale
100%
of the alertable estate covered
BEHAVIOURAL — NOT YET CLAIMED, AND HERE IS WHY
Pages per engineer per week · time to acknowledge · time to resolve · the proportion of alerts nobody acts on. There is no trustworthy baseline from the previous model, and — more honestly — the monitors are not receiving data yet, so any noise number shown today would be zero, and zero would be a lie by omission. The deal: structural outcomes now, behavioural outcomes measured and published from the month after the tagging lands.
Notes: I have split this deliberately, because it is the slide most likely to be quoted back at me. The structural outcomes are true today and you can verify every one. 651 monitors for an estate the naive model would need eight million for. Zero new Datadog objects when fifty thousand services are added. Seventy monitors — eleven percent — may page a human, budgeted at ninety at plan time. Zero monitors without a runbook, an SLO association, automation, resolvable routing or an auto-resolve window; all contract-enforced. Zero fixed thresholds without a written rationale; CI-enforced. One hundred percent coverage of the alertable estate. And 651 of 651 monitor queries validated by Datadog's own API on the last deploy. The behavioural outcomes are what the business actually cares about: fewer pages per engineer per week, faster acknowledgement, faster resolution, and a measurable drop in alerts nobody acts on. I cannot show you a before-and-after on any of those, for two honest reasons. First, we have no trustworthy baseline from the previous model. Second, and more importantly, the monitors are not receiving data yet — so any noise number I showed you today would be zero, and zero would be a lie by omission. That is the deal I am offering: structural outcomes now, behavioural outcomes measured and published from the month after the tagging lands. Hold me to the second half.

## Slide 40
TOPIC 31
The adoption model
The platform is deployed. Adoption is a tagging campaign, and tagging is always the project — every other step is small by comparison.
SHIPPED — THE PLATFORM
Enterprise Observability · policy-as-data on Datadog
40
1 · Platform lands
Done. First full promotion green across qa, stage and production, with the evidence artifact attached to the run.
2 · Tag the estate
The project. Azure Policy modify on resource groups, agent config, K8s labels, DD_TAGS and DD_VERSION in pipelines.
3 · Rosters
Each team names a primary and a secondary and confirms its channels and ServiceNow group.
4 · Team onboarding
Register services, choose tiers deliberately, fill in the runbook sections you own.
5 · Surfaces
Reports, then MCP Ask and Act, then the executive portal — once the data underneath is true.
DELIBERATELY NOT IN THE PLAN
No request for teams to write monitors
No migration of existing monitors — the monitors already exist; a team joins them by being tagged
No cutover event and no freeze
The adoption unit is a team, not a service. Seven teams. A team that already tags cleanly is done in a day
WHAT WE NEED FROM THIS ROOM
An owner and a date for the Azure Policy tagging work
Seven on-call rosters named, or the IdP group sync switched on
The 18 legacy workflows deleted so the quota releases
A decision on alert_band versus tier scoping — either is defensible; undecided is not
Notes: The sequencing principle: nothing here is adopted by a big-bang cutover, and no team is asked to migrate their monitors. The monitors already exist; a team joins them by being correctly tagged. Five movements. First, the platform lands — done: first full promotion completed green, all four environments, with the evidence artifact attached to the run. Second, the tagging campaign — this is the project, and it is where the effort actually is. Azure Policy with a modify effect on resource groups, agent configuration on hosts, Kubernetes labels, and DD_TAGS plus DD_VERSION in the deployment pipelines. Third, rosters and routing — teams name their primary and secondary and confirm their channels. Fourth, per-team onboarding: register services, choose tiers, fill in runbooks. Fifth, the surfaces — reports, MCP, the portal. Note what is deliberately NOT in this list: a request for teams to write monitors, a migration of existing monitors, or a freeze. There is no cutover event. The adoption unit is a team, not a service, because the tagging work, the roster and the runbook ownership are all team-level. Seven teams. A team that already tags cleanly is done in a day. What we ask of leadership: an owner for the Azure Policy work, the rosters named, and the workflow quota released. Those three unblock everything else.

## Slide 41
TOPIC 32
Success metrics
Nine numbers, published monthly. Four can be reported today; five need the telemetry to carry the tags first.
PARTIAL — HALF ARE BLOCKED ON TAGGING
Enterprise Observability · policy-as-data on Datadog
41
Reportable today
Tag conformance
% of resources carrying all six identity tags — the campaign's progress bar
Coverage
% of the alertable estate inside a monitor pack — 100% today
Monitor quality
fleet scorecard average, gated at ≥ 85 with zero failing monitors
Governance findings
open C1–C17 items and the age of the oldest
Blocked until the telemetry carries the tags
Pages per engineer per week
the single best proxy for whether on-call is sustainable
Actionability
% of pages that led to an action, not an ack and a shrug
MTTA / MTTR for P1
acknowledged in 5 minutes, resolved — measured, not assumed
Error-budget consumption
by tier, trended — the chart that makes reliability arithmetic
Fleet compliance
% of hosts that should carry an agent and do — also needs phase 3
The first four measure whether the platform is built correctly. The last five measure whether it is working. Forum: the monthly alert-quality review, which already exists in the operating model.
Notes: Nine metrics, published monthly, in the alert-quality review with domain owners. Reportable today: tag conformance — the percentage of resources carrying all six tags, which is currently the campaign's own progress bar. Coverage of the alertable estate, which is one hundred percent. Monitor quality — the fleet scorecard average, gated at 85 with zero failing monitors. And governance findings: open C1 to C17 items and the age of the oldest. Blocked on the tagging: pages per engineer per week, which is the single best proxy for whether on-call is sustainable. Actionability — the proportion of pages that led to an action rather than an acknowledgement and a shrug. Time to acknowledge and time to resolve for P1s. Error-budget consumption by tier. And fleet compliance, which additionally needs phase three. I want to be clear about the shape of this: the first four measure whether the platform is built correctly. The last five measure whether it is working. We can only currently report the first kind, and a programme that only ever reports the first kind is a programme that has confused shipping with succeeding. The monthly alert-quality review is the forum, it already exists in the operating model, and I would like a standing fifteen minutes of a leadership meeting for the summary.

## Slide 42
THE HONEST ROADMAP
Nine phases, ordered by dependency
Enterprise Observability · policy-as-data on Datadog
42
1
Entity model — kind:, resolver, System/Datastore/Queue/API, catalog reconciliation
CHANGES WHETHER IT WORKS
2
Telemetry requirements on every archetype + applicability engine
CHANGES WHETHER IT WORKS
3
Fleet management, agent profiles, deployment metadata (DD_VERSION)
CHANGES WHETHER IT WORKS
4
SLO profiles and per-service objective overrides
5
Control-M in-flight job monitoring — zero files exist today
6
Reports catalog · dashboard consolidation · survey · entity scorecards
7
MCP server — Ask, then Act, then governance
SURFACE
8
Executive portal
SURFACE
9
Presentation and final traceability review
THIS DECK
Phases 1–3 decide whether the platform WORKS: today 651 correct monitors return no data. Phases 7–8 are surfaces on a platform that must be true first. Every phase is independently shippable and leaves the platform working.
Notes: This is the single slide I would keep if I could keep only one besides slide three. Nine phases, ordered by dependency rather than by visibility. Phases one to three are the ones that change whether the platform WORKS: the entity model, telemetry requirements with an applicability engine, and fleet management with agent profiles and deployment metadata. Today 651 correct monitors return no data, and these three phases are what fixes that. Phase four is SLO profiles and per-service overrides. Phase five is Control-M in-flight job monitoring, which does not exist at all today — a repository-wide search returns zero files. Phase six is the reports catalog, the dashboard consolidation, the survey and entity-aware scorecards. Phases seven and eight are the product surfaces — the MCP server and the executive portal. They are last deliberately: they are surfaces on top of a platform that must be true first. A conversational interface over untagged telemetry would answer confidently and wrongly, which is worse than not having it. Phase nine is this presentation and the final traceability review. Each phase is independently shippable and leaves the platform working. There is no phase that has to complete before the platform is useful — it is useful now, for the resources that are correctly tagged. The phases decide how many resources that is.

## Slide 43
Enterprise Observability · policy-as-data on Datadog
43
IN CLOSING
What we are asking for
An owner and a date
for the Azure Policy tagging work — or the decision to scope on tier instead. Either is defensible; undecided is not.
Seven rosters
named by their team leads, or the IdP group sync switched on. Until then a page executes correctly and reaches nobody.
The workflow quota
released: 18 legacy workflows deleted by their owning login, unblocking 25 automations.
Agreement on the order
entity model, telemetry and fleet first. MCP and the portal last, over data that is true.
AND THE COMMITMENT BACK
Every number in this deck came from the repository or the last production deploy. The same will be true of the monthly report — and when something is not working, we will show you that slide first, the way we did today.
Appendix follows: the traceability scorecard, the estate by domain, the priority and detection mix, the environment and routing matrices, the coverage checks, the tagging contract, and everything this deck deliberately does not claim.
Notes: To close, four asks and one commitment. One: a named owner and a date for the Azure Policy tagging work — or a decision to take the tier-scoping shortcut instead. Either is defensible. Undecided is not, because undecided reads as covered. Two: seven rosters named, or the identity-provider group sync switched on. Until then a page reaches nobody. Three: someone with the right Datadog login deletes eighteen legacy workflows so twenty-five automations can deploy. Four: agreement on the phase order — entity model, telemetry, fleet first; MCP and the portal last. And the commitment from us: every number in this deck came from the repository or the last production deploy, and the same will be true of the monthly report. When something is not working we will show you that slide first, the way we did today. Questions.

## Slide 44
Enterprise Observability · policy-as-data on Datadog
44
APPENDIX
The detail
behind the deck
Every table someone in the room is about to ask for, plus a full register of what this deck does not claim.
TOPICS IN THIS PART
1. Requirement traceability scorecard
2. The estate by domain
3. Priority and paging mix
4. Detection mix
5. Environment policy matrix
6. Routing matrix
7. SLO catalog and burn windows
8. Coverage checks C1–C17
9. The tagging contract
10. What this deck does not claim
11. Evidence and sources
Notes: The appendix is reference material. I will not walk through it — it is here so that the answer to a detailed question is a slide rather than a promise to follow up.

## Slide 45
APPENDIX A1
Requirement traceability scorecard
60 requirement sections, audited against the repository and the live estate — not against memory of what was built. Every MISSING row was confirmed by a repository-wide search that returned zero matches.
Enterprise Observability · policy-as-data on Datadog
45
§1–3
Audit, completion discipline, technology scope
OK
§4
Payments removal
resolved
§5–7
Catalog and entity modelling
PARTIAL
§8
Unified tagging
PARTIAL + MISSING (CI/CD metadata)
§9–10
YAML as source of intent
OK + PARTIAL
§11–15
SLOs
PARTIAL · one MISSING (monitor→SLO relation)
§16–18
Profiles, single-file monitors, predictive-first
OK · one IMPROVE
§19–23
Coverage by technology
OK · one IMPROVE (VMware HA/DRS)
§24
Control-M
MISSING — zero files
§25–30
Events, incidents, on-call, routing, ServiceNow
PARTIAL · OK on routing and ServiceNow
§31–35
Runbooks, workflows, dashboards, reports, survey
OK on runbooks · two MISSING
§36–41
Fleet, agents, telemetry requirements, scorecards
MISSING on fleet and agent profiles
§42–46
MCP server
MISSING — zero files
§47–50
Executive surfaces
MISSING — this deck closes §50
§51–57
Outcomes, SOPs, CI/CD, RBAC, architecture
OK on SOPs and RBAC · PARTIAL elsewhere
§58–60
Deliverables, proofs, acceptance
PARTIAL — 38 of 62 acceptance criteria met
21
OK
9
IMPROVE
12
PARTIAL
15
MISSING
2
N/A
Notes: The audit method matters as much as the result. Every section was checked against the repository AND the last production deploy's evidence artifact — 651 monitors, 22 SLOs, 111 notification rules, 261 runbooks. Nothing is recorded as MISSING because it could not be found quickly; each MISSING row was confirmed by a repository-wide search returning zero matches. The shape of the result: strong on the monitor to SLO to routing to runbook spine. Absent on the product surfaces — MCP server, executive portal, survey — and on fleet and agent operations and Control-M.

## Slide 46
APPENDIX A2
The estate by domain
651 monitor instances across 14 technology domains, from the plan-derived fixture that CI regenerates on every change.
Enterprise Observability · policy-as-data on Datadog
46
Chart: 
| Cloud | Database | Application | Kubernetes | Infrastructure | Messaging | Integration | Network | Data platform | API | SaaS | Security | VMware | Platform
Monitor instances | 105 | 102 | 85 | 54 | 47 | 41 | 37 | 37 | 36 | 33 | 22 | 21 | 18 | 13
Counts are decisions, not resources
Each bar is archetype × environment × alert band. One instance covers every matching resource in the estate as a group inside it.
Owned by seven teams
cloud 200 · data 138 · sre 105 · infrastructure 102 · application-development 69 · security 24 · observability-platform 13.
Regenerated, never typed
The figures come from tests/fixtures/monitors_planned.json, rebuilt from the actual Terraform plan and staleness-gated in CI.
Notes: This is every managed monitor grouped by domain, taken from the plan fixture that CI regenerates — so it cannot drift from what Terraform actually deploys. Cloud and database dominate, which is what you would expect from an Azure estate with SQL Server, Azure SQL, Cosmos and Snowflake in it. The counts are archetype times environment times alert band, not per-resource — every one of these covers every matching resource in the estate as a group.

## Slide 47
APPENDIX A3
Priority and paging mix
Priority states the required human response. Paging is a separate, narrower rule — which is why 141 P2s produce only a handful of pages.
Enterprise Observability · policy-as-data on Datadog
47
Chart: 
| P3 — next business day | P2 — rapid response | P4 — informational | P1 — major outage
Priority | 351 | 141 | 90 | 69
70 of 651 may page
11% of the estate. Requires prod + the critical band + either P1 or a confirmed-impact source (burn rate or composite).
Budgeted at plan time
max_paging_monitors: 90 and max_p1_monitors: 85 are hard plan-time checks. Raising one is a reviewed PR with a reason.
By impact class
degradation 262 · customer_impact 168 · risk 151 · hygiene 70 — crossed with the band, clamped by the env ceiling.
By environment
prod 445 · stage 171 · qa 20 · dev 15. Dev is P4 and informational; non-production never pages, in any configuration.
Notes: The priority distribution: 69 P1, 141 P2, 351 P3, 90 P4. Then the paging rule cuts across it. Seventy monitors may page — production, critical band, and either P1 or a confirmed-impact source. That is why 141 P2s do not produce 141 pagers: a P2 raised by a lone symptom creates an incident and a ticket and wakes nobody. Both numbers are budgeted at plan time: 90 paging monitors maximum, 85 P1 monitors maximum. Growth is a reviewed pull request.

## Slide 48
APPENDIX A4
Detection mix
258 of 651 instances — 40% — use predictive detection. Every fixed threshold that remains carries a written rationale, and CI rejects the ones that do not.
Enterprise Observability · policy-as-data on Datadog
48
Chart: 
| Threshold (with rationale) | Anomaly | Forecast | Rate of change | SLO burn rate | Service check | Event | Composite | Seasonal anomaly | Outlier
Instances | 312 | 141 | 61 | 48 | 41 | 25 | 8 | 7 | 5 | 3
BEFORE
CPU > 80%
AFTER
anomalies(avg:system.cpu.user{...}
by {cluster,host}, 'agile', 3)
A batch node at 95% on schedule is healthy. An API node at 55% when it normally runs at 20% is not.
BEFORE
disk > 90%
AFTER
forecast(avg:system.disk.in_use{...},
'linear', 1) over next_3d > 0.95
A volume steady at 92% for two years is not an incident. One at 60% growing 8% a day is.
Notes: Forty percent of instances use predictive detection: anomaly, seasonal anomaly, forecast, outlier or rate of change. Add the SLO burn-rate monitors and it is nearly half. Fixed thresholds survive where the number itself is the operational contract — a certificate expiry, an SLA, a quota, a protocol limit, a DLQ depth. Every one of them carries a rationale_fixed_threshold in the catalog, and the policy linter rejects any that does not, whether or not the signal is behavioural. The test suite additionally asserts that predictive instances outnumber fixed ones by at least 0.6 times, so the ratio cannot quietly erode. The two canonical replacements are worth remembering: CPU greater than 80% becomes an anomaly against the host's own normal, because a batch node at 95% on schedule is healthy and an API node at 55% when it normally runs at 20% is not. And disk greater than 90% becomes a three-day linear forecast, because a volume steady at 92% for two years is not an incident and a volume at 60% growing 8% a day is.

## Slide 49
APPENDIX A5
Environment policy matrix
The same archetype definition runs in every environment. The environment never changes what is detected — only how loud the result is.
Enterprise Observability · policy-as-data on Datadog
49
DEV
QA
STAGE
PROD
Alerting
informational only
release-blocking only
production-shaped
full
Bands instantiated
baseline
baseline
standard, critical
baseline, standard, critical
Monitors instantiated
15
20
171
445
Priority ceiling
P4
P3
P3
P1
Pages
never
never
never
tier-driven
Incident creation
no
no
no
P1, P2
ServiceNow
no
Task
Task
Incident
Teams channel
no
<team>-nonprod
<team>-nonprod
<team>
Counts toward the SLO
no
no
no
yes
Evaluation window
—
×2
×1.5
×1.0
Environments only make a signal quieter — no code path raises a priority outside production. Windows widen; thresholds are never rewritten anywhere (ADR-014).
Notes: The same definition is used everywhere. The environment changes loudness, never detection. Dev instantiates only fifteen baseline liveness monitors, all P4, all informational, and routes nowhere. QA is release-blocking only, at the baseline band, capped at P3. Stage is production-shaped at P3. Production is the full set. Three design notes. Environments can only ever make a signal quieter — there is no code path anywhere that raises a priority in a non-production environment, and that is asserted as a property test over the whole matrix. Evaluation windows widen instead of thresholds moving: last_15m in production becomes last_30m in stage and QA. And thresholds are never rewritten anywhere, because scaling an anomaly threshold silently changes the algorithm — it is a deviation count, not a value. The one sanctioned exception is the release gate: a tier0 release-gate archetype in stage may reach P2 and notify the release channel during an active release window, so a bad release is stopped before production. It still never pages, and it is currently not provisioned — it waits on the release-window signal from the deployment pipeline.

## Slide 50
APPENDIX A6
Routing matrix
Monitors contain no destinations. 111 notification rules resolve notification profile × priority × pages × team into Teams, ServiceNow and On-Call.
Enterprise Observability · policy-as-data on Datadog
50
production_critical
prod + critical band
Page + SEV-1 + SNOW P1 + team channel + major-incident + exec
production_standard
prod + standard band
SEV-2 + SNOW P2 + team channel — no page
production_baseline
prod + baseline band
Low-noise channel; SNOW when sustained
nonprod_standard
qa or stage
<team>-nonprod + ServiceNow task. Never pages
security_operational
domain: security
Pages security + SEV-1 + SNOW P1, owner cc'd for context
release_gate
stage + tier0 + release window
Release channel + SNOW task. Defined, not yet provisioned
111 notification rules = 18 routing rows × the teams each applies to. Adding a team adds its routing automatically; adding a monitor adds none. Where a team's P1s go is one line in teams.yaml and touches zero monitors — no monitor contains a destination string anywhere in the estate.
Notes: Six profiles cover the entire enterprise, and 111 notification rules implement them. Adding a team adds its routing automatically; adding a monitor adds none. The security routing decision is worth calling out: security signals route to the security team regardless of who owns the resource, because the responder is not the owner. The owning team is notified in parallel for context, never as the primary responder — and it is expressed as a domain-level routing override so it cannot be forgotten on an individual monitor. The release-gate profile is defined but not provisioned: it waits on the release-window signal from the deployment pipeline, so no dead notification rules exist in the meantime.

## Slide 51
APPENDIX A7
SLO catalog and burn windows
21 domain objectives cover tier1 and tier2 across the whole estate; tier0 services each add their own. 22 SLOs today, driving 41 burn-rate monitors.
Enterprise Observability · policy-as-data on Datadog
51
slo-app-availability
slo-app-latency
slo-web-availability
slo-worker-throughput
slo-api-availability
slo-api-latency
slo-k8s-workload-availability
slo-infra-compute-availability
slo-infra-backup-success
slo-vmware-cluster-availability
slo-cloud-platform-availability
slo-database-availability
slo-database-latency
slo-data-freshness
slo-messaging-delivery
slo-network-availability
slo-security-telemetry
slo-external-dependency
slo-integration-delivery
slo-batch-completion
slo-platform-services
+ one per tier0 service
Today: identity-api. Total 22 objectives → 41 burn-rate monitors. Infrastructure carries no SLO, deliberately — a host has no customer-facing objective; the service on it does.
fast 1h / 5m · 14.4×
PAGE
medium 6h / 30m · 6×
PAGE
slow 24h / 2h · 3×
ticket
trend 72h / 6h · 1×
informational
tier0 gets fast + medium + slow · tier1 fast + slow · tier2 slow only
Notes: The twenty-one domain SLOs. A grouped SLI query covers every service in the domain, which is what keeps the count bounded — the alternative, one SLO per service, is twenty-seven thousand objectives that nobody reviews. Tier0 services add their own on top. Today that is one service, identity-api, giving twenty-two objectives and forty-one burn-rate monitors. Which windows apply comes from the tier: tier0 gets fast, medium and slow; tier1 gets fast and slow; tier2 gets slow only. Fast and medium page. Slow raises a ticket. Trend is informational.

## Slide 52
APPENDIX A8
Coverage checks C1–C17
Every check maps to a promise the framework makes. A red report is a governance incident for the platform team, not a warning.
Enterprise Observability · policy-as-data on Datadog
52
C1
Resources with an alerting band but no covering monitor pack
C2
Resources without a resolvable owner — 14-day SLA
C3
Missing or invalid required tags, on resources and monitors
C4
Services with no SLO association
C5
Monitors without a runbook
C6
Monitors without workflow automation
C7
Monitors without resolvable routing (team + priority + profile)
C8
Duplicate or overlapping monitors
C9
Unmanaged click-ops monitors — next-business-day SLA
C10
Resources on the wrong monitoring profile
C11
Cardinality risk: too many group keys, or a missing collapse key
C12
Expired exceptions
C13
SLO integrity — missing SLOs and silent telemetry
C14
Paging discipline: anything paging that policy says should not
C15
Monitors with no actionable response
C16
Monitors with no native runbook attachment
C17
Monitors with no auto-resolve window (timeout_h)
The deploy gate blocks on platform-integrity findings only; the nightly governance gate blocks on every finding and opens an issue — a deploy must not go permanently red over a tag on a resource the platform does not own.
Notes: Seventeen runtime checks against the live organisation. Three of them gate the production deploy — the platform-integrity ones — and all seventeen gate the nightly governance run, which opens a GitHub issue when it goes red. The distinction between the two gates matters: a deploy must not go permanently red over a tag on a resource the platform does not own. Estate-hygiene findings stay in the report and are chased by the nightly run; platform-integrity findings block the deploy. The two I would watch as a leader are C2 — resources without a resolvable owner, which has a fourteen-day SLA — and C9, click-ops monitors, which is how we detect somebody quietly creating a monitor in the UI. Both are about whether the operating model is actually being followed.

## Slide 53
APPENDIX A9
The tagging contract
Six tags on the telemetry, applied at the source. Everything else — priority, routing, runbook, SLO, escalation, on-call, auto-resolve — is derived.
Enterprise Observability · policy-as-data on Datadog
53
env service team tier
service_archetype alert_band
Agent — datadog.yaml
tags:
- env:prod
- service:orders-sql
- tier:tier0
- service_archetype:datastore
- alert_band:critical
Azure — resource tags
env = prod
service = checkout-api
tier = tier0
service_archetype = api
alert_band = critical
cost_center = cc-identity
Kubernetes — labels
tags.datadoghq.com/env: prod
tags.datadoghq.com/service: ...
tags.datadoghq.com/version: ...
team / tier / service_archetype
(DD_KUBERNETES_POD_LABELS_AS_TAGS)
APM — environment
DD_ENV=prod
DD_SERVICE=checkout-api
DD_VERSION=2026.08.19
DD_GIT_COMMIT_SHA=<sha>
DD_TAGS="team:...,tier:..."
Never group by:
host_ip · container_id · pod_name · request_id · trace_id · path · url · user_id · session_id · instance_id · uuid — each turns one alert into thousands. Maximum 3 group keys, enforced at plan time.
Notes: This is the appendix slide to photograph. Six tags, and the four ways to apply them. For hosts and VMs it is the tags block in datadog.yaml. For Azure resources it is resource tags collected by the Azure integration — and Azure Policy with a modify effect is the only mechanism that keeps them true over time. Tagging by hand at creation decays within a quarter. For Kubernetes it is the tags.datadoghq.com labels, which Datadog picks up automatically, plus DD_KUBERNETES_POD_LABELS_AS_TAGS for the remaining four. For APM and custom metrics it is the environment variables, including DD_VERSION and DD_GIT_COMMIT_SHA, which are what make deployment-to-incident correlation work. Two more worth setting deliberately: cost_center on Azure resources, which is what makes a cost alert routable to someone who can act on it instead of to a finance inbox; and compliance_scope, which automatically promotes a service to the regulated profile. And the banned list at the bottom — never group by an identity key. Each one turns a single alert into thousands, and the limit of three group keys is enforced at plan time, so a monitor that violates it cannot be created.

## Slide 54
APPENDIX A10
What this deck does not claim
The complete register of gaps, in one place, so nobody has to reconstruct it from the individual slides.
Enterprise Observability · policy-as-data on Datadog
54
Telemetry does not carry alert_band
Every archetype query resolves to an empty set today
phase 2/3
No CI/CD deployment metadata
No pipeline sets DD_VERSION or DD_GIT_COMMIT_SHA
phase 3
Catalog has one entity kind
Every object is a Service; 3 of 27 live entries are managed
phase 1
No fleet or agent management
No deployment automation, no agent profiles, no compliance %
phase 3
No Control-M integration
Repository-wide search returns zero files
phase 5
On-call rosters are empty
Every schedule position is unassigned — a page reaches nobody
people
No incident-command role model
No timeline capture, no post-incident-review automation
phase 6
25 of 27 workflows undeployed
Org workflow quota held by 18 legacy workflows
quota
18 dashboards, not 4
Per-domain generator still running alongside the four boards
phase 6
No report catalog
The five audience-facing report families do not exist
phase 6
No observability survey
Repository-wide search returns zero files
phase 6
No MCP server
Ask, Act and governance: zero files exist
phase 7
No executive portal
No web application in the repository
phase 8
Scorecards are local, not Datadog
A Python scorecard over monitors, not entity-aware Datadog Scorecards
phase 6
No monitor-to-SLO relation
Monitors carry slo_id but not SLI-producing / supporting / impacting
phase 4
No measured before-and-after
No trustworthy baseline, and no data flowing yet to build one
after tagging
Notes: This is the whole gap register on one slide, so that nobody has to reconstruct it from fifteen individual footnotes — and so that if someone quotes this deck back at us in six months, the gaps are as quotable as the wins. Read it as the counter-argument to everything else I have said. If you want to test the programme, test it here.

## Slide 55
APPENDIX A11
Evidence and sources
Where every number in this deck came from, so any of it can be checked without asking us.
Enterprise Observability · policy-as-data on Datadog
55
651 monitors · 70 paging · 651/651 runbooks attached · 0 URLs in alert bodies
docs/monitor-reconciliation.md — generated with live Datadog ids after every production apply
264 archetypes · 21 domain SLOs · detection mix · per-domain counts
docs/monitor-coverage-matrix.md and tests/fixtures/monitors_planned.json — regenerated and staleness-gated by CI
Priority, band, environment and team distributions
tests/fixtures/monitors_planned.json — derived from the actual Terraform plan
Status labels: OK · IMPROVE · PARTIAL · MISSING
docs/requirement-traceability.md — 60 sections audited against the repo and the live estate
alert_band 0/27 · env:production 22 · service_archetype inferred 27
docs/tagging-standard.md — the last live profile_engine run; accepted exception EXC-2026-006
Budgets: 1500 monitors · 90 paging · 85 P1 · workflow_budget 2
platform/policy/global.yaml and stacks/foundation/budget.auto.tfvars — plan-time assertions
7 teams · 14 schedules · 7 escalation policies · 4 RBAC roles
stacks/foundation/main.tf and modules/team_oncall, modules/rbac
Deployment status, promotion model and governance cadences
docs/deployment.md and docs/operating-model.md
Nothing in this deck was typed from memory, and nothing was rounded in our favour. Speaker notes for every slide: docs/presentation/speaker-notes.md
Notes: Every figure in this deck is traceable to one of these sources, and all of them are in the repository or attached to a deploy run. If you want to check a number: the monitor counts come from the plan-derived fixture that CI regenerates and staleness-gates. The runbook, routing and paging figures come from the reconciliation report, which is generated with live Datadog ids after every production apply. The status labels come from the traceability matrix. The tagging findings come from the last live profiling run. Nothing in this deck was typed from memory, and nothing was rounded in our favour.